|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **OUTCOMES** | | | |  |
|  | | | **Due Date** | **Status** |
| **WP1** | Project Management | | |  |
| **2018/02** | | Create Project Plan | 28/02/2018 | Done |
| Bibliography research | 28/02/2018 | Done |
| Test Plans | 28/02/2018 | In Progress |
| Define Major/Minor Tasks and Possible Subtasks in Issues Tab of GitHub | 28/02/2018 | In Progress |
| **WP2** | Project Infrastructure | | |  |
| **2018/02** | | Determine Hardware/Software Requirements (Server, Programming languages, required api etc.) | 28/02/2018 | In Progress |
| Determine Open Source Projects to be Used | 28/02/2018 | In Progress |
| **WP3** | Development Process | | |  |
| **2018/02** | | Fetching Twitter Raw Data | 28/02/2018 | In Progress |
| **2018/03** | | Normalizer Implementation of the Fetched Data | 31/03/2018 | Open |
| Implementation of Morphological Analyser for the Data | 31/03/2018 | Open |
| Implementation of Morphological Disambiguator for the Data | 31/03/2018 | Open |
| Implementation of Named Entity Recognizer | 31/03/2018 | Open |
| Syntactic Parser Implementation | 31/03/2018 | Open |
| **2018/04** | | Web portal implementation | 30/04/2018 | Open |
| Backend-Web Portal integration | 30/04/2018 | Open |
| **2018/05** | | Software Test and Bugfix | 06/05/2018 | Open |
| **WP4** | Thesis Writing | | |  |
| **2018/05** | | Thesis Writing v1.0 | 17/05/2018 | Open |
| Thesis Writing v2.0 | 24/05/2018 | Open |
| Thesis Writing v3.0 | 31/05/2018 | Open |
| Thesis Writing (Finalized version) | 05/06/2018 | Open |