|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **OUTCOMES** | | | |  |
|  | | | **Due Date** | **Status** |
| **WP1** | Project Management | | |  |
| **2018/02** | | Create Project Plan | 28/02/2018 | Done |
| Bibliography research | 28/02/2018 | Done |
| Test Plans | 28/02/2018 | Done |
| Define Major/Minor Tasks and Possible Subtasks in Issues Tab of GitHub | 28/02/2018 | Done |
| **WP2** | Project Infrastructure | | |  |
| **2018/02** | | Determine Hardware/Software Requirements (Server, Programming languages, required api etc.) | 28/02/2018 | Done |
| Determine Open Source Projects to be Used | 28/02/2018 | Done |
| **WP3** | Development Process | | |  |
| **2018/03** | | Fetching Twitter Raw Data | 30/03/2018 | Done |
| **2018/05** | | Normalizer Implementation of the Fetched Data (ITU NLP API) | 30/05/2018 | Done |
| Deasciifier implementation for the Data (ITU NLP API) | 30/05/2018 | Done |
| Vowelizer implementation for the Data (ITU NLP API) | 30/05/2018 | Done |
| Spelling Corrector implementation for the Data (ITU NLP API) | 30/05/2018 | Done |
| Tokenizer implementation for the Data (ITU NLP API) | 30/05/2018 | Done |
| **2018/06** | | Daily Word Frequency Comparison Implementation for the Tokenized Data | 30/06/2018 | In Progress |
| Graphical Representations of the Results | 30/06/2018 | In Progress |
| **2018/07** | | Software Test and Bugfix | 31/07/2018 | Open |
| **WP4** | Thesis Writing | | |  |
| **2018/08** | | Thesis Writing v1.0 | 17/08/2018 | Open |
| Thesis Writing v2.0 | 24/08/2018 | Open |
| Thesis Writing v3.0 | 31/08/2018 | Open |
| Thesis Writing (Finalized version) | 05/09/2018 | Open |